MSCA09 Ad Hoc Website Committee – Final Report

Date: June 26, 2026

Purpose

The Ad Hoc Website Committee was tasked with reviewing the MSCA09 website, identifying usability and content issues, and providing prioritized recommendations to the board and webmaster. The committee’s role is advisory only, not implementation.

- Inception:

Panel 76 MSCA Chairperson appointed an ad hoc Committee on March 26, 2026.

- Committee members

  - Per the MSCA Chairperson, the initial members of the committee were:

  - Mitchell B., Jim B., Trish G., Cathy L., Francine W.

  - Mitchell B. served as chair. Mitchell B. volunteered to draft the final report.

- Meetings

The committee met (six) times online, plus exchanges of ideas and outlines via email, and edits to shared online documents.  Meetings were held on April 3, 22, May 20, 27, June 17, and 24, 2026.  Meeting notes were prepared, and the sessions were recorded.

- The Charge of the Committee:

- Current State Review -
Review all MSCA 09 web properties, including:
https://msca09aa.org/ and any other outstanding web presence(s) (https://area09.org)
Consider structure, usability, accessibility, and overall effectiveness in supporting the Area.

- Functionality & Usability
Share observations on what is working well and where improvements may be helpful, with attention to clarity, navigation, and accessibility across devices.

- Future Considerations
Explore potential paths forward, which may include:

- Updating or modernizing the current website

- Considering integration with or transition to the General Service App

- Exploring a hybrid approach if appropriate

Scope Clarification

The committee:

- Identifies issues and provides recommendations

- Does not perform technical updates, redesign, or maintenance work

- Summary Analysis

- Area 09 members comment on the lack of timely and appropriate content on the area 09 website (http://msca09aa.org/).  Area 09 Chair formed the ad hoc Website Committee March 26, 2026

- The review identified systemic issues in content accuracy, usability, maintenance practices, and anonymity compliance. Feedback was compiled from committee review and structured into actionable themes.

- The committee has identified some procedures, structures, and practices that the committee recommends be modified, changed, eliminated, or improved.

- We of the committee hereby respectfully submit our suggestions to the MSCA Chairperson, with gratitude for the opportunity to contribute what we hope will be a useful appraisal.

Summary of Findings

The review identified systemic issues in content accuracy, usability, maintenance practices, and anonymity compliance. Feedback was compiled from committee review and structured into actionable themes.

Key Problem Areas

- Outdated or Missing Content

- Event listings incomplete or not timely

- Minutes not posted after December 2024

- Motions not updated after August 2025

- Committee and district pages contain outdated materials

- Correct Contributions on the Area website

- Poor Navigation and Usability

- Important information (meetings, events, documents) is difficult to locate

- Excessive or redundant menu items

- Over-reliance on PDFs/flyers instead of searchable webpage content

- Broken Links and Technical Issues

- Numerous broken links across committee pages

- Non-functional submission tools (e.g., file submission to web servant)

- QR codes and embedded links not working

- Anonymity and Privacy Risks (Critical)

- Personal emails, phone numbers, and occasional addresses publicly visible

- No clear verification of consent for published identifying information

- Multiple district pages flagged with anonymity violations

- Content Management Gaps

- Dependency on board members to submit materials delays updates

- Lack of consistent process for maintaining current information

- Outdated legacy content still public (including prior website versions)

- Lack of redundancy for updating the website (webmaster only access)

Top Priority Recommendations (Immediate Action)

The committee recommends focusing on the following 5 critical actions:

1. Ensure Timely Posting of Core Content

- Regularly update:

- Minutes

- Motions

- Agendas

- Event calendar

- Establish a clear submission and posting timeline

Impact: Restores trust and ensures members can access essential information.

2. Address Anonymity Compliance Immediately (High Priority)

- Remove or redact:

- Personal email addresses

- Phone numbers

- Any identifying details without verified consent

- Align with website policy and AA anonymity principles

Impact: Prevents serious policy violations and protects members.

3. Repair and Maintain Website Functionality

- Correct Contributions on the Area website

- Fix broken links across all pages

- Restore functionality of forms and submission tools

- Audit QR codes and embedded resources

Impact: Improves reliability and user confidence.

4. Improve Navigation and Content Accessibility

- Simplify menu structure

- Reduce redundancy in navigation

- Move key information from PDFs into web pages

- Make meeting and event information prominent

Impact: Enhances user experience and accessibility.

5. Establish Ongoing Content Management Practices

- Define responsibility and workflow for updates

- Set expectations for board/committee submissions

- Archive or remove outdated materials

- De-index or remove legacy versions of the website

Impact: Prevents recurrence of current issues.

Secondary (Longer-Term) Recommendations

- Redesign specific committee pages with consistent standards

- Standardize formatting across pages

- Improve calendar functionality and visibility

- Evaluate the General Service App as a supplement (not replacement) [

- Streamline duplication between site sections

- Apply option for English/Spanish website languages

- Redundancy in support for updating website

Scope Clarification

The committee:

- Identifies issues and provides recommendations

- Does not perform technical updates, redesign, or maintenance work

Next Steps

- Distribute this report to committee members and leadership

- Incorporate feedback and finalize

- Request placement on the board agenda

- Present a preliminary report (target: June; fallback: August)

- Coordinate with webmaster and leadership for implementation planning

Conclusion

The website remains a critical communication tool, but it is currently undermined by outdated content, usability challenges, and anonymity concerns. Addressing the top five priorities will significantly improve functionality, compliance, and overall member experience, while establishing a sustainable path forward for ongoing maintenance.

Prioritized Action Matrix – MSCA09 Website

Top 6 Critical Actions (Fast-Track List)

These are the must-do-now items to restore trust and functionality:

- Fix communication failures

- Add a second person with update access

- Post all pending content immediately

- Remove anonymity breaches

- Repair broken links and navigation

- Clarify domain ownership and retire the “Blue Site” (Area09.org)

Priority Levels

- P1 – Immediate (0–30 days): Critical to functionality, credibility, or anonymity

- P2 – Short-Term (1–3 months): Necessary for stability and consistency

- P3 – Long-Term (3–12 months): Strategic improvements and sustainability

Action Matrix

| Priority | Issue / Task | Description | Responsible Party | Dependencies |
| --- | --- | --- | --- | --- |
| P1 | Establish communication protocol | Define how Board → Webmaster → Content Providers communicate; set response-time expectations | Area Chair & Board | None |
| P1 | Assign secondary person with update access | Add at least one additional trained person to prevent single point of failure | Area Chair | Access credentials |
| P1 | Post all pending content | Upload minutes, motions, agendas, events, district updates | Webmaster | Communication protocol |
| P1 | Fix anonymity breaches | Remove personal phone numbers/emails; replace with role-based addresses | Webmaster & Districts | District-provided info |
| P1 | Repair broken links | Fix navigation issues and outdated links | Webmaster | None |
| P1 | Confirm domain ownership | Obtain registrar records for all MSCA09 domains | Area Chair | Registrar access |
| P1 | Begin retirement of legacy “Blue Site” | Disable hosting or prepare to purchase domain when it expires | Area Chair & Webmaster | Domain ownership info |
| P1 | Contributions Page Confusion | Lack of a clear, consistent method for online contributions | Area Chair | None |

| Priority | Issue / Task | Description | Responsible Party | Dependencies |
| --- | --- | --- | --- | --- |
| P2 | Audit district pages | Standardize format, remove outdated info, confirm accuracy | Webmaster & Districts | Communication protocol |
| P2 | Evaluate email forwarding system | Fix caching/blocking issues; ensure reliable delivery | Webmaster | Technical access |
| P2 | Create content submission workflow | Form-based submissions routed to webmaster with tracking | Webmaster & Board | Communication protocol |
| P2 | Document webmaster processes | Create internal documentation for continuity | Webmaster | None |
| P2 | Review Spanish-language parity | Identify gaps and plan for equal access | Webmaster & Spanish-speaking districts | District input |

| Priority | Issue / Task | Description | Responsible Party | Dependencies |  |
| --- | --- | --- | --- | --- | --- |
| P3 | Develop Website Maintenance Policy | Define roles, posting timelines, standards, anonymity rules | Board | Committee report |  |
| P3 | Create Webmaster Transition Plan | Ensure long-term sustainability and training | Board | Documentation |  |
| P3 | Evaluate WordPress suitability | Determine if platform meets long-term needs | Board & Webmaster | Technical review |  |
| P3 | Explore automation tools | Consider plugins or systems to reduce manual work | Webmaster | Platform evaluation |  |